INTERNSHIP PROGRESS REPORT BOOKLET

Project: Web-Based File Conversion & Management System

# OBJECTIVES

Today marks the start of my internship and its project, with the focus on building a fully featured web application using Technologies which include:

- Backend: Python + Django

- Frontend: Bootstrap/Tailwind (it is like HTML+CSS+JavaScript)

- Database: PostgreSQL

The Primary Goal is to create a platform where users can upload, compress, merge, convert and manage files of various file formats (PDFs, Word, JPEG, PPTx, PNGs, Excel, etc.).

# DAY 1 (June 18th, 2026): Internship Project debut and Planning

- Plan of Action

The Plan of action for this project kicks off today, and it is divided into 5 main parts, which will run for a total of 20 working days as follows;

| SN | Stages | - Duration |
| --- | --- | --- |
| 1 | Project planning | - Day 1 |
| 2 | Website UI Foundation, Account Creation and Login | - Day 2-5 |
| 2 | File Conversion Features | Day 6-9 |
| 3 | File Management Features | Day 10-12 |
| 4 | Web Security Development and Optimisation | Day 14-17 |
| 5 | UI Polishing and Deployment | Day 18-20 |